Rycroft Primary Care Centre & South Hiendley Surgery

| Action | Site - Rycroft/South Hiendley | Completion Date |
| --- | --- | --- |
| Rolling programme of decoration of all areas/rooms across both sites | - Rycroft first floor – complete apart from toilets - Rycroft – Clinical corridor - complete - Rycroft – Rear wing - complete - Rycroft - Corridor to gym, gym and podiatry– next to complete - SH – Complete | November 2024 November 2024 |
| Re-upholster of all cloth chairs or re purchase of new ones all must be washable | - Rycroft - Ground floor complete - Rycroft – A few chairs to replace seat pad - Rycroft – First floor, in progress - SH - Complete | Ongoing |
| Sinks – replacement of current ones with HTM64 | - Rycroft – no funding, replace when refurbishment - SH - no funding, replace when refurbishment | Ongoing |
| Replacement of curtains annually | - Rycroft - complete - SH - Complete | Ongoing |
| Staff Training Infection control, Sepsis & Covid | - Annual IPC training completed by all staff See training matrix | Annually ongoing |
| Legionella Monitoring | - Rycroft – monthly checks completed - SH – monthly checks completed | Monthly ongoing |

Date:  June 2024

Review Date:  June 2025

Reviewed By:  Brogan Smith